## Slide 1: Project C.A.S.P.
Week 10, 4/10/17
Ryan Tedeschi
Dylan Carson
Chris Bowlen

## Slide 2: Weekly Progress
Outline Module completed
Standalone Implementation ready
  Need to create individual module implementations
Minimal work remaining for Analyze Module
Code cleanup and functionality tweaking
  Communication between core module and submodules updated
  Program output changed – Returning JSON-like structure

## Slide 3: Standalone Implementation
Puts a UI to the program’s input
  Module selection
  Input Language selection
  Additional Arguments
Able to view raw console output
Preview of executed command
Saves source code to a temporary file

## Slide 4: Outline Module: Flowchart

## Slide 5: Outline Module

## Slide 6: Weekly Tasks
Ryan
  Work on Translate Module
  Complete logic for Analyze Module in standalone implementation upon Dylan’s completion
  Cleanup and functionality tweaking, bug fixes, documentation
Dylan
  Complete Analyze Module
  Transition to Translate module upon completion
Chris
  Translate Module