## Slide 1: Project C.A.S.P.
Week 9, 4/3/17
Ryan Tedeschi
Dylan Carson
Chris Bowlen

## Slide 2: Weekly Progress
Outline Module almost completed
  Only remaining task: return a formatted response
    this will be completed after the Standalone application is ready
  Functions by creating a graph containing “block” data
    Each block has an ID, and each edge links between the IDs
    This is so that the data can be returned as a string and easily reconstructed in a third-party implementation
Analyze module almost completed
  Have code to look through for loops and constants
  Looking for expression such as ++, > <, and n

## Slide 3: Outline Module: Visual Example

## Slide 4: Outline Module: Visual Example
(1) display
(3) End display
(2) do_something_with_input: c
(1) outline_example
(2) declaration:
int c = a + b
bool d = a || b
(3) Loop: int i = 0, i < 10, i ++
(4) assignment:
c = c + i
(5) display: c
(6) display: a
(7) display: b
(8) End outline_example

## Slide 5: Weekly Tasks
Ryan – Begin Standalone Implementation
  Only focused on the Outline Module, other modules are incomplete or not as important to be represented visually
    This will hopefully be completed
  Target is to generate the flowchart in the previous slide
Dylan – Complete Analyze Module
  Transition to Translate module upon completion
Chris – Translate Module